# BSc (Hons) Software Engineering

## REFLECTIVE REPORT

Student Name: Emmanuel Ochicha
Student ID: 2422155
Supervisor Name: Yanran Li

# MEDILINK

A Progressive Web App for NHS Patient Communication & Scheduling

By: Emmanuel Ochicha
Student ID: 2422155

## Table of Contents

| Section | Page |
| --- | --- |
| Project Introduction | 2 |
| The Project Implementation | 3 |
| Personal Reflections and Key Actions | 4 - 6 |
| Evaluation and Critical Analysis | 6 |
| Conclusions and Lessons Learned | 7 |

## Project Introduction

MediLink started with a problem which was genuinely shocking. When I first arrived in the UK as an international student, the first thing I got struck with was a flu which is apparently normal in the winter but there was an issue. Getting sick meant hours on hold, missed GP appointments, and no idea when (or if) I’d hear back. That frustration stuck with me and it’s not just me. Millions of NHS patients face the same delays, while staff drown in manual scheduling and phone tag.  So I immediately got the idea of a more efficient scheduling system and set out to build MediLink: a simple, fast, offline-friendly Progressive Web App that puts patients in control. One tap to reschedule. Real-time updates. Secure access to records. AI that understands “I need a slot next Tuesday morning.” All in your language. All without needing to download anything.  I did it all solo which kind of made it more interesting cause of the stimulus I get when I’m tasked with a challenge that requires a good amount of critical thinking. From July  to November 2025, I ran tight two-week Agile sprints, adapting Scrum for one. This reflective report walks through that journey using the Description → Feelings → Evaluation → Analysis → Conclusion → Action Plan framework. It’s honest about what worked, what didn’t, and how I grew into a full-stack developer along the way.

## The Project Implementation

Working alone demanded ruthless prioritization and disciplined time management (This was quite difficult in the beginning). I structured the project into five core sprints, each building on my previous Contextual Report’s foundation:

- Sprint 0 (Planning & Research): I Finalized the Gantt chart, conducted mock patient/staff surveys (n=40 via Google Forms), and performed a comparative technology audit (React vs Vue vs Angular; MongoDB vs PostgreSQL; AWS vs GCP).

- Sprint 1 (Foundation): I set up the PWA skeleton using Vite + React + TypeScript, implemented service workers for offline caching, and integrated Firebase Authentication for secure login.

- Sprint 2 (Core Features): I built AI-driven scheduling with Calendar.js + natural language input parsing, designed responsive UI wireframes in Figma, and added i18n multilingual support (English, Spanish, Arabic).

- Sprint 3 (Backend & Data): I Connected to a mock NHS API (simulated via JSON Server), implemented encrypted local storage with CryptoJS, and enabled push notifications via Web Push API.

- Sprint 4 (Polish & Testing): I conducted usability testing with 12 mock users, fixed accessibility issues (WCAG 2.1 AA), and optimized Lighthouse score to 98/100.

Rather than stand-ups in this case I used voice-note logs in Notion instead; retrospectives were written reflections every Friday. The MoSCoW method kept scope creep at bay — multilingual voice input was deprioritized as a “Could Have.”

## Personal Reflections and Key Actions

| Scenario | Description | Feelings | Evaluation | Analysis | Conclusion | Action Plan |
| --- | --- | --- | --- | --- | --- | --- |
| Mock Survey Success | Designed and distributed patient/staff surveys using Google Forms. 75% of patients reported >30-min delays in updates; 68% of staff spent >2hrs/day on manual scheduling. | Elated – validation of my hypothesis felt like striking gold. | Strong – quantitative + qualitative data directly informed feature priority. | Surveys were mock, not real NHS users. Selection bias likely (university peers). | Mock data is a starting point, not a substitute for real stakeholder access. | In future: partner with local GP early via university ethics board for real patient pilot. |
| Tech Stack Debate | Spent 3 days comparing React vs Vue vs Angular. Chose React + Vite for ecosystem and PWA tooling. | Frustrated, then decisive – analysis paralysis nearly derailed Sprint 0. | Justified – React’s hooks + Vite’s speed cut build time by 60%. | Solo dev = learning curve cost. Vue might’ve been faster for rapid prototyping. | Tooling must balance speed vs scalability. React won for long-term maintainability. | Next project: spike solution in Week 0 — build identical POC in 2 frameworks, measure dev time. |
| UI Wireframing Joy | Translated survey pain points into Figma wireframes: one-tap rescheduling, color-coded urgency alerts, offline queue. | In the flow – designing felt creative and purposeful. | Effective – users in testing completed booking in <45s. | Lacked NHS brand compliance (colors, fonts). | Aesthetic pleasure ≠ institutional trust. | Future: download NHS Digital Style Guide from Day 1; use NHS Frontend Kit components. |
| NHS Approval Roadblock | Attempted to demo PWA to local GP for feedback. Hit wall: no data-sharing agreement, GDPR concerns. | Defeated, then resourceful – felt like project was “fake.” | Critical failure – no real-world validation. | Solo projects lack institutional leverage. | Mock data has limits; approval needs ethics + legal prep. | Next time: submit IRAS ethics application in parallel with development; use synthetic NHS dataset. |

## Evaluation and Critical Analysis

### Wins

- Agile for Solo Dev: 2-week sprints with Friday retros prevented burnout. MoSCoW ruthlessly cut scope (e.g., dropped video consultations).

- PWA Performance: Achieved 98 Lighthouse score, <2s TTI on 3G, full offline sync.

- User-Centered Impact: Survey-driven features (e.g., “Reschedule in 1 Tap”) directly reduced simulated no-show risk by 40% in testing.

### Failures & Trade-offs

- No Real NHS Integration: Mock API meant security theatre — CryptoJS is not HIPAA-grade. In reality, FHIR API + OAuth 2.0 + NHS Smartcard would be mandatory.

- Solo Bottleneck: I became the single point of failure. A 3-day flu in Sprint 3 delayed push notifications by a week.

- Accessibility Oversight: Initially used red/green for alerts — failed colorblind testing. Fixed with patterns + labels but should’ve been baked in from wireframes.

### Comparative Evaluation

| Criterion | React + Vite | Vue 3 + Vite | Winner |
| --- | --- | --- | --- |
| Bundle Size | 42 kB | 38 kB | Vue |
| Dev Speed (Solo) | 9/10 (JSX muscle memory) | 8/10 (new syntax) | React |
| PWA Ecosystem | Workbox, CRA templates | Vue CLI + plugins | React |

React won for solo maintainability and richer component libraries (e.g., React Aria for accessibility).

## Conclusions and Lessons Learned

This project transformed me from a student with an idea into a full-stack developer. I learned that solo Agile is viable but requires a lot of discipline and external validation gates.

### Top 3 Actionable Lessons:

- Start API integration in Sprint 0 – even with mocks, define FHIR schemas early.

- Block days, not tasks – e.g., “Tuesday = UI, Thursday = Backend” prevents context switching.

- Institutional access > technical perfection – a working demo with one real GP beats a perfect mock app.

## Tools in use

| Layer | Tool | Why |
| --- | --- | --- |
| Framework | React + Vite + TypeScript | Blazing dev server, tree-shaking, TS safety |
| UI | Tailwind CSS + Headless UI + Heroicons | Utility-first, accessible, NHS-brandable |
| State | Zustand | Lightweight, no boilerplate |
| Forms | React Hook Form + Zod | Zero-revalidate, schema validation |
| PWA | Vite PWA Plugin | Auto manifest, service worker, offline |
| Auth | Firebase Auth (dev) → NHS Login OAuth (prod) | Secure authentication transition |
| Backend | Supabase (PostgreSQL + Auth + Storage) / firebase (backup) | Open-source, real-time, GDPR-compliant |
| Design | Figma + NHS Digital Design System | Brand consistency |
| Testing | Vitest + React Testing Library + Playwright | Unit + E2E testing |
| Deploy | Vercel | Instant previews, edge functions |